UFO V2 Migration

Implementation Checklist

Every step across all seven phases (P0 → P6), with completed work checked off and remaining work itemized.

☑ = complete  ·  ☐ = pending

Green rows are work already complete in the workspace.

Yellow rows are in progress · Grey rows are scheduled but not started.

Owner: Solution Architecture · Date: 12 May 2026 · Version: 1.0

# Table of Contents

# 1. How to Use This Checklist

This is the master implementation tracker for the UFO V2 migration. It is organized by phase (P0 → P6) as defined in the Initial Project Review §6. Each phase contains a checklist table where each row is one concrete action; the leftmost column shows status, the rightmost cross-references the design document that justifies it.

Update protocol: when an item is completed, change its marker from ☐ to ☑, change the row fill from grey to green, and add the completion date in the Notes column. Any item that becomes blocked stays at ☐ but moves to a yellow row with the blocker described in Notes.

Phases run mostly sequentially with the explicit parallels called out in §6.2 of the Initial Project Review (P3 can begin in parallel with P2 once the Bronze layer is stable).

# 2. Status Summary

| Phase | Theme | Items Done | Items Pending | Status |
| --- | --- | --- | --- | --- |
| P0 | Stabilize | 0 | 5 | Pending — execute when V2 work is approved |
| P1 | V2 Bronze ingest | 7 | 5 | In progress — code + design complete; Foundry binding remaining |
| P2 | Silver + parity | 4 | 10 | In progress — parity harness complete; Silver transforms remaining |
| P3 | Ontology re-shape | 1 | 12 | In progress — proposal authored; Foundry-side creation remaining |
| P4 | Functions V2 | 5 | 10 | In progress — Comments spike complete; 7 modules remaining |
| P5 | Incrementality & scale | 0 | 6 | Not started |
| P6 | Cutover & decommission | 0 | 8 | Not started |
| — | Cross-cutting documentation | 6 | — | All planned design documents authored |

# 3. Phase 0 — Stabilize

Lock current state, install tool-chain, capture baseline metrics. Prerequisites for everything that follows.

|  | Step | Owner | Reference / Notes |
| --- | --- | --- | --- |
| ☐ | Lock V1 ontology branch and snapshot for rollback. | Foundry Admin | Pre-merge safety net. |
| ☐ | Install Functions V2 toolchain in CI (TypeScript 5, vitest 1, Foundry Functions V2 build target). | SW Eng | Local equivalent already validated in the Comments spike. |
| ☐ | Enable Foundry Code Repository validation builds on both repos. | DevOps | Foundry-side green-build gate. |
| ☐ | Capture V1 baseline metrics: build latency, build cost, dashboard query SLO. | Data Eng | Inputs to the §10 cutover decision. |
| ☐ | Confirm V1 dataset row counts on the supplied sample CSVs. | Data Eng | Sets the floor for the §P1 reconciliation tolerance. |

# 4. Phase 1 — V2 Bronze Ingest

Wire the five V2 source files into Bronze datasets with TZ normalization. Pure ingest layer — no business logic. The package is built; only Foundry-side bindings remain.

|  | Step | Owner | Reference / Notes |
| --- | --- | --- | --- |
| ☑ | Create v2_bronze sibling package alongside V1 (DataTransformationRepository/v2_bronze/). | SW Eng | Completed 12 May 2026. |
| ☑ | Write _bronze_utils.py — TZ-aware timestamp parser, array parsers, schema-cast helpers, RID registry, DQ-column helper. | SW Eng | Completed 12 May 2026. |
| ☑ | Author bronze_techrequest_index.py (47 → 50 cols). | SW Eng | Completed 12 May 2026. |
| ☑ | Author bronze_dossier_metadata.py (96 → 99 cols, 7 TZ pairs). | SW Eng | Completed 12 May 2026. |
| ☑ | Author bronze_messages_metadata.py (55 → 58 cols, 11 TZ pairs). | SW Eng | Completed 12 May 2026. |
| ☑ | Author bronze_manufacturing_quality_reference.py (6 → 9 cols). | SW Eng | Completed 12 May 2026. |
| ☑ | Author bronze_linked_dossier.py (8 → 11 cols). | SW Eng | Completed 12 May 2026. |
| ☑ | Smoke-test against supplied sample CSVs — row counts match raw + 3 DQ columns; TZ math verified on four sources. | SW Eng | Completed 12 May 2026. |
| ☑ | Author Phase 1 Bronze Design Note (.docx). | Sol Architecture | Completed 12 May 2026. |
| ☐ | Create the five V2 raw datasets in Foundry by uploading CSVs (or pointing at upstream Skywise feeds). | Foundry Admin / Data Eng | Operator action. |
| ☐ | Create the five empty Bronze datasets in Foundry — Foundry assigns each a RID. | Foundry Admin | Operator action. |
| ☐ | Replace the ten PLACEHOLDER values in _bronze_utils.RIDS with the real Foundry RIDs. | SW Eng | One-line edits per RID. See §5.2 of the Bronze Design Note. |
| ☐ | Wire the build schedule — run each compute() driver after the upstream raw dataset refreshes. | Data Eng | Foundry schedule definition. |
| ☐ | Reconcile Bronze row counts against V1 on the supplied sample — within agreed tolerance. | Data Eng | Exit criterion for P1. |

# 5. Phase 2 — Silver + Parity

Re-implement the V1 logic on V2 inputs using DataFrame APIs, and stand up the V1↔V2 parity harness. The harness is done; Silver transforms remain.

|  | Step | Owner | Reference / Notes |
| --- | --- | --- | --- |
| ☑ | Scaffold v2_parity sibling package (DataTransformationRepository/v2_parity/). | SW Eng | Completed 12 May 2026. |
| ☑ | Author _parity_utils.py — held-out sampler, six comparators (string / bool / int / array / timestamp / date), V1↔V2 FIELD_MAP, diff and summary schemas, build_diff / build_summary. | SW Eng | Completed 12 May 2026. |
| ☑ | Author parity_ufo_entry.py — driver wiring V1 UfoEntry vs V2 Bronze on dossier_internal_id. | SW Eng | Completed 12 May 2026. |
| ☑ | Smoke-test parity harness — 30/30 expected mismatches detected, single-Spark-job execution. | SW Eng | Completed 12 May 2026. |
| ☑ | Author Parity Harness Design Note (.docx) — datasets, join key, comparators, outputs explained. | Sol Architecture | Completed 12 May 2026. |
| ☐ | Author silver_ufo_entry.py — Bronze techrequest_index + dossier_metadata → V1-shaped Ufoentry. | SW Eng | Re-implements V1 UFOEntries.py using DataFrame APIs. |
| ☐ | Author silver_ufo_message.py — Bronze messages_metadata → V1-shaped MessageKPI. | SW Eng | Re-implements V1 MessageParsing.py. |
| ☐ | Author silver_ufo_approval_doc.py — Re-implements V1 ApprDoc.py. | SW Eng |  |
| ☐ | Author silver_ufo_path.py — Re-implements V1 UFOPath.py. | SW Eng |  |
| ☐ | Author silver_ufo_icao.py — Re-implements V1 ICAOObjects.py. | SW Eng |  |
| ☐ | Build operator-ICAO patch reference table (replaces hard-coded USA → AAL). | Data Eng |  |
| ☐ | Rebind v2_parity RIDS['v2.bronze.techrequest_index'] to silver.ufo_entry. | SW Eng | One-line edit when Silver lands. |
| ☐ | Run parity harness on production sample — achieve ≥ 99.5% match_pct on prioritization-relevant fields. | Data Eng | Exit criterion for P2. |
| ☐ | Update FIELD_MAP to add any newly Silver-derived fields (e.g. global_priority_score, escalation flags) for end-to-end coverage. | SW Eng |  |

# 6. Phase 3 — Ontology Re-shape

Introduce the TechRequestDossier interface, four new object types, eleven link types, three struct types, six value types, and six shared properties. The proposal is authored; everything else is Foundry-side creation.

|  | Step | Owner | Reference / Notes |
| --- | --- | --- | --- |
| ☑ | Author Phase 3 Ontology Proposal — interface, value types, shared properties, struct types, object types, link types, backing-dataset map, migration plan. | Sol Architecture | Completed 12 May 2026. |
| ☐ | Create six value types in Ontology Manager: vt_icao_code, vt_ata_chapter, vt_ata_reference, vt_aircraft_msn, vt_dossier_id, vt_dossier_internal_id. | Foundry Admin | Proposal §2. |
| ☐ | Create six shared property types: sp_dossier_id, sp_dossier_internal_id, sp_operator_code_icao, sp_ata_chapter, sp_ata, sp_aircraft_msn. | Foundry Admin | Proposal §3. |
| ☐ | Create three struct types: st_comment_entry, st_action_log_entry, st_priority_parameter_config. | Foundry Admin | Proposal §4. |
| ☐ | Create the TechRequestDossier interface with its six members. | Foundry Admin | Proposal §5. |
| ☐ | Create object type ufo_entry (V2 re-shape, 41 properties) and bind to bronze.techrequest_index. | Foundry Admin | Proposal §6.1. |
| ☐ | Create object type ufo_post_treatment (22 properties) and bind to bronze.dossier_metadata. | Foundry Admin | Proposal §6.2. |
| ☐ | Create object type ufo_interruption (20 properties) and bind to bronze.dossier_metadata. | Foundry Admin | Proposal §6.3. |
| ☐ | Create object type ufo_manufacturing_quality_rfi (6 properties). | Foundry Admin | Proposal §6.4. |
| ☐ | Create object type ufo_company (9 properties). | Foundry Admin | Proposal §6.5. |
| ☐ | Create eleven link types — including lt_entry_to_linked_dossier with its two link properties (skywise_link_id, linked_type). | Foundry Admin | Proposal §7. |
| ☐ | Submit Ontology Proposal for review. | Sol Architecture | Foundry review workflow. |
| ☐ | Merge ontology proposal to main branch. | Foundry Admin | Exit criterion for P3. |

# 7. Phase 4 — Functions V2

Port the V1 TypeScript ontology functions to Functions V2 using the pure-logic / adapter pattern proven by the Comments spike. Each port follows the eight-step template in §10 of the Functions V2 Spike Design Note.

|  | Step | Owner | Reference / Notes |
| --- | --- | --- | --- |
| ☑ | Scaffold UFO_OntologyObject_Functions_V2/ sibling package — package.json, tsconfig.json with experimentalDecorators, vitest.config.ts with @foundry/* alias. | SW Eng | Completed 12 May 2026. |
| ☑ | Write foundry-stubs.ts — type stubs satisfying @foundry/functions-api and @foundry/ontology-api locally. | SW Eng | Completed 12 May 2026. |
| ☑ | Port Comments.ts — types / dictionary / parse / views / adapter modules; pure-logic / Foundry-adapter split. | SW Eng | Completed 12 May 2026. |
| ☑ | Author 30 vitest cases across parse.test.ts and views.test.ts; dev loop passes (tsc --noEmit && vitest run). | SW Eng | Completed 12 May 2026 — 30/30 in 374 ms. |
| ☑ | Author Functions V2 Spike Design Note (.docx). | Sol Architecture | Completed 12 May 2026. |
| ☐ | Port FSRFunctions.ts → fsr/{identity,favorites}.ts. | SW Eng | Order #2 in the spike's replication template. |
| ☐ | Port fsrTeam.ts + Misc.ts → fsr/teams.ts. | SW Eng | Order #3. |
| ☐ | Port restoration.ts → dashboard/restoration.ts. | SW Eng | Order #4. |
| ☐ | Port reportGenerator.ts → reporting/escalation_digest.ts. | SW Eng | Order #5. |
| ☐ | Port MyFunctions.priorityDriver + supporting → prioritization/algorithm.ts (largest single port). | SW Eng | Order #6 — high complexity (~1,350 lines). |
| ☐ | Port MyFunctions.fsrEntryDriver / stored-action replay → fsr/edit.ts. | SW Eng | Order #7. |
| ☐ | Port escalate / deEscalate / createEscalationObject → escalation/lifecycle.ts. | SW Eng | Order #8. |
| ☐ | Push V2 functions repo to Foundry Code Repository and run end-to-end smoke test against a held-out object set. | SW Eng / Foundry Admin | First Foundry-side validation. |
| ☐ | Drop parse/serialize lines in every adapter once P3 ontology lands and entry.comments is Array<st_comment_entry>. | SW Eng | See spike doc §8. |
| ☐ | Enable vitest --coverage as a CI gate. | SW Eng | Once total suite exceeds ~100 cases. |

# 8. Phase 5 — Incrementality & Scale

Switch the Gold (and selectively Silver) transforms to incremental + APPEND with primary keys; partition for production volumes; tune Spark configurations.

|  | Step | Owner | Reference / Notes |
| --- | --- | --- | --- |
| ☐ | Switch ufo_entry_gold transform to @incremental + APPEND keyed on dossier_id. | SW Eng | Foundry incremental decorator. |
| ☐ | Switch ufo_message_gold to @incremental + APPEND keyed on message_id. | SW Eng |  |
| ☐ | Switch ufo_approval_document_gold to @incremental + APPEND. | SW Eng |  |
| ☐ | Partition Gold datasets by aircraft_program and operator_code_icao. | Data Eng | Optimizes the most common Workshop filter axes. |
| ☐ | Tune Spark configs for production traffic — driver memory, executor count, AQE settings. | Data Eng |  |
| ☐ | Verify build cost ≤ 50% of the V1 baseline captured in P0. | Data Eng | Exit criterion for P5. |

# 9. Phase 6 — Cutover & Decommission

Dual-write, dashboard migration, V1 deprecation, V1 archival. Final phase.

|  | Step | Owner | Reference / Notes |
| --- | --- | --- | --- |
| ☐ | Confirm cutover envelope — dual-write start date, Workshop freeze window, V1 quiesce date. | Product / Sol Architecture | Carried over from Scope Worksheet §4.2. |
| ☐ | Open dual-write window — V1 and V2 both populated. | Data Eng |  |
| ☐ | Migrate Workshop dashboards to V2 ontology bindings. | FSR Ops / SW Eng | Per Initial Review §1.3 R5. |
| ☐ | Migrate FSR.favorites string array → Link Type rows (per Initial Review §7 risk). | SW Eng | One-time data migration. |
| ☐ | Quiesce V1 datasets — no further V1 writes. | Data Eng |  |
| ☐ | Deprecate V1 transforms in the DataTransformationRepository — leave files in place but unschedule. | SW Eng | Preserves historical reproducibility. |
| ☐ | Archive V1 ontology fields (read-only) and update the parity harness to read from V1 archives if needed. | Foundry Admin |  |
| ☐ | Hand off run-book to Ops, update alerts, and close out the migration. | Sol Architecture | Exit criterion for P6. |

# 10. Cross-cutting & Operational Items

|  | Step | Owner | Reference / Notes |
| --- | --- | --- | --- |
| ☑ | Initial Project Review authored (current state, scope, risks, target architecture, phased plan). | Sol Architecture | Completed 12 May 2026. |
| ☑ | Scope & Phasing Confirmation Worksheet authored — drives §1/§5/§6 review with stakeholders, with a candidate P3 object-type table. | Sol Architecture | Completed 12 May 2026. |
| ☑ | Phase 1 Bronze Design Note authored. | Sol Architecture | Completed 12 May 2026. |
| ☑ | Parity Harness Design Note authored. | Sol Architecture | Completed 12 May 2026. |
| ☑ | Phase 3 Ontology Proposal authored. | Sol Architecture | Completed 12 May 2026. |
| ☑ | Functions V2 Spike Design Note authored. | Sol Architecture | Completed 12 May 2026. |
| ☑ | Implementation Checklist authored — this document. | Sol Architecture | Completed 12 May 2026. |
| ☐ | Sign off all design documents in their §Acceptance sections. | Stakeholders | Use the sign-off tables already present. |
| ☐ | Stand up the V2 build-cost / parity-percentage monitoring dashboard. | Data Eng | Inputs to the P5 exit criterion. |
| ☐ | Set parity alert thresholds (suggested: alert if any field drops below 99.5% for two consecutive runs). | Data Eng | Per Parity Design Note §8.1. |
| ☐ | Document the FSR community communication plan and target dates. | Product / FSR Ops |  |

# 11. Deliverables Produced To Date

## 11.1 Design documents

| # | Deliverable | Phase | Location |
| --- | --- | --- | --- |
| 1 | UFO_V2_Initial_Project_Review.docx | Survey | _ProjectReview/ |
| 2 | UFO_V2_Scope_Confirmation_Worksheet.docx | Decision | _ProjectReview/ |
| 3 | UFO_V2_Phase1_Bronze_Design_Note.docx | P1 | _ProjectReview/ |
| 4 | UFO_V2_Parity_Harness_Design_Note.docx | P1→P2 | _ProjectReview/ |
| 5 | UFO_V2_Phase3_Ontology_Proposal.docx | P3 | _ProjectReview/ |
| 6 | UFO_V2_FunctionsV2_Spike_Comments.docx | P4 spike | _ProjectReview/ |
| 7 | UFO_V2_Implementation_Checklist.docx (this document) | All | _ProjectReview/ |

## 11.2 Code

| # | Deliverable | Phase | Location |
| --- | --- | --- | --- |
| 1 | v2_bronze/__init__.py + _bronze_utils.py | P1 | DataTransformationRepository/v2_bronze/ |
| 2 | v2_bronze/bronze_techrequest_index.py | P1 | DataTransformationRepository/v2_bronze/ |
| 3 | v2_bronze/bronze_dossier_metadata.py | P1 | DataTransformationRepository/v2_bronze/ |
| 4 | v2_bronze/bronze_messages_metadata.py | P1 | DataTransformationRepository/v2_bronze/ |
| 5 | v2_bronze/bronze_manufacturing_quality_reference.py | P1 | DataTransformationRepository/v2_bronze/ |
| 6 | v2_bronze/bronze_linked_dossier.py | P1 | DataTransformationRepository/v2_bronze/ |
| 7 | v2_parity/__init__.py + _parity_utils.py | P1→P2 | DataTransformationRepository/v2_parity/ |
| 8 | v2_parity/parity_ufo_entry.py | P1→P2 | DataTransformationRepository/v2_parity/ |
| 9 | UFO_OntologyObject_Functions_V2/ — comments module (types, dictionary, parse, views, adapter, index) | P4 spike | UFO_OntologyObject_Functions_V2/src/comments/ |
| 10 | UFO_OntologyObject_Functions_V2/ — tests (parse.test.ts, views.test.ts, fixtures.ts) | P4 spike | UFO_OntologyObject_Functions_V2/test/comments/ |
| 11 | UFO_OntologyObject_Functions_V2/ — package.json, tsconfig.json, vitest.config.ts, foundry-stubs.ts | P4 spike | UFO_OntologyObject_Functions_V2/ |

## 11.3 Untouched V1 assets — verified by hash

Every V1 file's MD5 hash matches the pre-spike state — recorded in each design note. The V1 ontology and pipeline continue to operate unchanged.

# 12. Sign-off Log

Each design document carries its own §Acceptance / sign-off section. This log is the single place to mark when each phase has been signed off and is therefore moving to the next phase. Update as phases close.

| Phase | Theme | Signed off by | Date |
| --- | --- | --- | --- |
| P0 | Stabilize |  |  |
| P1 | V2 Bronze ingest |  |  |
| P2 | Silver + parity |  |  |
| P3 | Ontology re-shape |  |  |
| P4 | Functions V2 |  |  |
| P5 | Incrementality & scale |  |  |
| P6 | Cutover & decommission |  |  |

End of checklist. Re-export this document after each significant milestone so the working copy in the repo always reflects current state.