UFO V2 Migration

Scope & Phasing Confirmation Worksheet

Companion to “UFO V2 Initial Project Review” v0.1

Purpose

Walk Engineering and Product through §1 goals, §5 target architecture, and §6 phases. Confirm or amend each decision in-line. Capture additional object types proposed for Phase 3 (Ontology Re-shape).

Owner: Solution Architecture · Date: 12 May 2026 · Status: For Review

# Table of Contents

# 0. How to Use This Worksheet

This worksheet has one section per decision area. Each section presents the current proposal (taken from the Initial Project Review), a row-by-row confirmation table, and an open-question prompt. Reviewers should:

- Mark each item Accept / Amend / Defer in the rightmost column of every table.

- For Amend, write the proposed change inline; for Defer, capture the phase or trigger that should bring it back.

- Add open questions in §6 — anything that is not resolved in this meeting becomes a follow-up.

- Sign off in §7 once all items are at Accept or have an owned follow-up.

## Approvers

| Role | Name | Decision Authority | Sign-off |
| --- | --- | --- | --- |
| Solution Architecture | (lead) | Final architecture, ontology shape. | ☐ |
| Data Engineering Lead | — | Transform layering, incrementality, SLAs. | ☐ |
| Software Engineering Lead | — | Functions V2 boundaries, struct design. | ☐ |
| Product Manager | — | Goal/non-goal scope, P3 object-type additions, cutover envelope. | ☐ |
| FSR Operations | — | Workshop continuity, FSR-facing behavior changes. | ☐ |

# 1. Goals Confirmation (§1.1, §1.2, §1.3)

Confirm each goal, non-goal, and top-line recommendation. Where Engineering or Product need to amend wording, note the change in the Decision column.

## 1.1 Goals (§1.1)

| # | Proposed Goal | Decision (Accept / Amend / Defer) |
| --- | --- | --- |
| G1 | Adopt the V2 TechRequest data contract end-to-end across the data pipeline and ontology surface. |  |
| G2 | Re-platform the PySpark transforms onto incremental, schema-typed, declarative pipelines that meet enterprise traffic and SLA expectations. |  |
| G3 | Upgrade the Ontology Functions repository to Functions V2 (TypeScript) with stronger typing, better testability, and ontology-edit ergonomics. |  |
| G4 | Re-design ontology object types, links, and actions to reflect V2 and expose post-treatment, interruption, and manufacturing-quality concerns first-class. |  |
| G5 | Produce API-grade documentation for every transform, function, object type, link type, and action type. |  |

## 1.2 Non-Goals — Confirm Exclusion (§1.2)

| # | Proposed Non-Goal | Decision |
| --- | --- | --- |
| NG1 | Re-implementing Workshop dashboards (except where ontology renames force changes). |  |
| NG2 | Changes to Skywise integration contracts upstream of TechRequest V2. |  |
| NG3 | Re-platforming to Python Functions or AIP-agent workflows (Phase 3 follow-on). |  |

## 1.3 Top-Line Recommendations (§1.3)

| # | Recommendation | Decision |
| --- | --- | --- |
| R1 | Adopt a snake_case canonical model; let Ontology Manager handle display names. |  |
| R2 | Replace row-by-row Python collect() loops with native PySpark DataFrame APIs. |  |
| R3 | Split the monolithic MyFunctions class by domain (Prioritization, Escalation, Linking, Reporting). |  |
| R4 | Introduce a TechRequestDossier interface so shared properties are reused across object types. |  |
| R5 | Make incrementality first-class — @incremental + APPEND with primary keys. |  |

# 2. Target Architecture Confirmation (§5)

## 2.1 Pipeline Layering (§5.1)

Confirm the Bronze/Silver/Gold split for the V2 data pipeline.

| Layer | Proposed Purpose | Decision |
| --- | --- | --- |
| Bronze | Raw V2 ingest, schema-enforced, TZ-normalized to UTC, no business logic. |  |
| Silver | Cleansed, joined, conformed. Reference-table for operator-ICAO patches. RTS / Permanent-Request classifiers run here. |  |
| Gold (Ontology-backing) | One dataset per object type. Incremental + APPEND with primary keys. |  |

## 2.2 Object Types — Existing & Proposed (§5.2)

Each row is an object type proposed for the V2 ontology. Reviewers should confirm scope, primary key choice, and the assignment to a phase.

| Object Type | Source / Status | Primary Key | Phase | Decision |
| --- | --- | --- | --- | --- |
| UfoEntry (V2) | Re-shape of existing UfoEntry to snake_case + new V2 fields. | dossier_id | P3 |  |
| UfoMessage | Re-shape of message dataset; promote to first-class. | message_id | P3 |  |
| UfoApprovalDocument | Re-shape of approval-doc dataset. | approval_doc_id | P3 |  |
| UfoPostTreatment (new) | From V2 post_treatment_* block. | dossier_id | P3 |  |
| UfoInterruption (new) | From V2 interruption_* block. | interruption_id (synthetic) | P3 |  |
| UfoManufacturingQualityRfi (new) | From tr_manufacturing_quality_reference. | skywise_rfi_id | P3 |  |
| UfoCompany (reference, new) | From requestor_company_* + visible_by_company_* attributes. | company_id | P3 |  |
| UfoFsr / UfoFsrTeam / UfoIcao / UfoEscalation / PriorityAlgorithm | Existing, light edits only. | — | P3 |  |

## 2.3 Interface — TechRequestDossier (§5.2)

All object types tied to a dossier implement TechRequestDossier (shared properties: dossier_id, dossier_internal_id, operator_code_icao, aircraft_program). Confirm the interface and its members.

| Interface Member | Type | Source | Decision |
| --- | --- | --- | --- |
| dossier_id | String (key) | techrequest_index_metadata_v2.dossier_id |  |
| dossier_internal_id | String | Same. |  |
| operator_code_icao | String | Same. |  |
| aircraft_program | String | Same. |  |
| (Optional) aircraft_msn | Integer[] | techrequest_index_metadata_v2.aircraft_msn |  |
| (Optional) ata_chapter | Integer[] | Same. |  |

## 2.4 Link Types (§5.2.1)

| Link | Cardinality | Replaces / New | Decision |
| --- | --- | --- | --- |
| UfoEntry ↔ UfoMessage | 1-to-many | Replaces denormalized message arrays. |  |
| UfoEntry ↔ UfoApprovalDocument | 1-to-many | Replaces approval-doc list. |  |
| UfoEntry ↔ UfoPostTreatment | 1-to-1 | New. |  |
| UfoEntry ↔ UfoInterruption | 0-to-many | New. |  |
| UfoEntry ↔ UfoManufacturingQualityRfi | 0-to-many | New. |  |
| UfoEntry ↔ UfoEntry (Linked Dossier) | many-to-many (type ∈ {Move, Copy}) | From tr_linked_dossier. |  |
| UfoEntry ↔ UfoCompany (Requestor) | many-to-1 | New. |  |
| UfoEntry ↔ UfoCompany (VisibleBy) | many-to-many | New. |  |
| UfoFsr ↔ UfoEntry (Favorites) | many-to-many | Replaces UfoFsr.favorites string array. |  |
| UfoFsr ↔ UfoFsrTeam | many-to-1 | Existing relationship, formalized. |  |
| UfoFsr ↔ UfoEscalation | 1-to-many | Existing, formalized. |  |

## 2.5 Struct Types (§5.2.2)

| Struct | Used By | Replaces | Decision |
| --- | --- | --- | --- |
| CommentEntry | UfoEntry.comments, UfoFsrTeam.comments | Delimited-string encoding (%* / .). |  |
| ActionLogEntry | UfoFsrTeam.actionLog | Currently commented-out scaffolding. |  |
| PriorityParameterConfig | PriorityAlgorithm.params | param1Config…param10Config 10-way branching. |  |

## 2.6 Functions V2 Module Layout (§5.3)

| Module | Replaces | Decision |
| --- | --- | --- |
| prioritization/algorithm.ts | index.ts prioritization stack. |  |
| fsr/edit.ts | fsrEntryDriver + stored-action replay. |  |
| fsr/favorites.ts | FSRFunctions.* (now Link-backed). |  |
| fsr/identity.ts | scanandDelete + setTeamMembers + commentFlag. |  |
| comments/{parse,write,views}.ts | Comments.ts. |  |
| escalation/lifecycle.ts | escalate / deEscalate / createEscalationObject. |  |
| icao/rollup.ts | calculateCountsforICAOS + updateClosed. |  |
| reporting/report.ts | reportGenerator.ts. |  |
| dashboard/restoration.ts | restoration.ts (kept compatible). |  |

# 3. Candidate P3 Object-Type Additions

Object types beyond §5.2 that should be considered for Phase 3. Recommendation column uses three buckets: Include (recommended for P3), Optional (defensible; depends on dashboard or downstream needs), and Defer (revisit in a later phase).

## 3.1 Strongly Recommended — Include in P3

| Candidate | Rationale | Primary Key | Notes / Decision |
| --- | --- | --- | --- |
| UfoAircraft | Centralizes the MSN dimension. Today msnSeen, MSN_RTS, and the per-MSN RTS dictionary live as module-level state in PySpark. Promoting Aircraft to a first-class object lets RTS, registration, type, model, engine series/model, flight hours/cycles attach to one entity and be linked from UfoEntry (many-to-many via aircraft_msn[]). | aircraft_msn |  |
| UfoOperator | UfoIcao today is only a count container. UfoOperator becomes the real dimensional object: name, code_icao, fleet (linked UfoAircraft), red/amber caps, FSR team link. UfoIcao either folds into UfoOperator or remains as a denormalized rollup table. | operator_code_icao |  |
| UfoTopic + UfoSubTopic | V2 introduces topic_code (with description) and sub_topic_code (with description). These are referenced repeatedly across dossiers and form a stable two-level taxonomy. A Value-Type-backed pair of object types makes them searchable, filterable, and reusable in priority configs. | topic_code / sub_topic_code |  |
| UfoComment | Promote comments from string-encoded entries on UfoEntry.comments / UfoFsrTeam.comments to first-class objects (with link to UfoEntry and FSR author). Removes the brittle delimiter parsing in Comments.ts and unlocks Workshop filtering, search, and audit. | comment_uid |  |

## 3.2 Optional — Discuss with Engineering & Product

| Candidate | Rationale | Primary Key | Notes / Decision |
| --- | --- | --- | --- |
| UfoQuotation | Messages now carry quotation_number, quotation_area, quotation_version, and skywise_solution_deliverable_id. If commercial reporting wants to track quotations independently of messages, promote to an object; otherwise keep as denormalized message properties. | quotation_number (composite with version) |  |
| UfoDocumentReference | V2 surfaces amm_reference, ipc_reference, tsm_reference. If Engineering wants linked navigation from a dossier to the canonical AMM/IPC/TSM citation (and from that citation back to every dossier that touched it), it deserves an object type. Otherwise denormalized strings on UfoEntry suffice. | (reference_type, reference_id) |  |
| UfoFsrAction | The fsrTeam.actionLog struct is currently commented-out scaffolding. If Operations needs an auditable history of every FSR action (edits, escalations, favorites toggles, comment posts), promote it to an object type with timestamps and an action-type enum. Otherwise the Struct in §5.2.2 covers the need. | action_uid |  |
| UfoEscalationEvent | Today UfoEscalation has one row per (dossier, type) with a single raised-date. If Operations wants a full history of escalate/de-escalate/re-escalate, split lifecycle events into their own object type, leaving UfoEscalation as the current-state aggregate. | event_uid |  |
| UfoAtaChapter | Only worth promoting if there is a dashboard need to navigate from an ATA chapter to all dossiers touching it, or to attach SME ownership to chapters. Otherwise the integer is enough. | ata_chapter |  |

## 3.3 Defer — Revisit in a Later Phase

| Candidate | Rationale for Deferral | Primary Key | Notes / Decision |
| --- | --- | --- | --- |
| UfoEngineModel | Low immediate analytical value; engine_series / engine_model strings on UfoEntry + UfoAircraft are sufficient. Promote later if engine-driven analytics are added. | engine_model |  |
| UfoComponent | component_serial_number / part_number / FIN are mostly used as filters, not as analytical anchors. Keep denormalized for now. | component_serial_number |  |
| UfoMessageAttachment | messageAttachmentName carries metadata today (RDAF / TD filenames). The Approval-Document object already covers the analytical use case; attachments stay as message properties. | (message_id, attachment_index) |  |
| UfoEcollectionEvent | is_interruption_sent_to_ecollection is a binary flag on UfoInterruption. Only promote if an integration with eCollection requires its own object lifecycle. | ecollection_event_uid |  |

## 3.4 P3 Cumulative Object-Type Slate

If all Strongly Recommended additions and the existing §5.2 set are accepted, the P3 cumulative slate is the following:

- UfoEntry (V2 re-shape)

- UfoMessage

- UfoApprovalDocument

- UfoPostTreatment (new)

- UfoInterruption (new)

- UfoManufacturingQualityRfi (new)

- UfoCompany (new — reference)

- UfoAircraft (new — strongly recommended)

- UfoOperator (new — strongly recommended; supersedes UfoIcao or pairs with it)

- UfoTopic + UfoSubTopic (new — strongly recommended)

- UfoComment (new — strongly recommended)

- Plus the existing UfoFsr / UfoFsrTeam / UfoEscalation / PriorityAlgorithm objects, retained with light edits.

# 4. Phasing Confirmation (§6)

Confirm phase boundaries, deliverables, and exit criteria. The Decision column captures any phase-scope amendments that come out of this review.

| Phase | Theme | Key Deliverables | Exit Criteria | Decision |
| --- | --- | --- | --- | --- |
| P0 | Stabilize | Lock branch, snapshot V1 ontology, freeze schema, install Functions V2 toolchain, validation builds. | Repos build green; baseline metrics captured. |  |
| P1 | V2 Bronze ingest | Wire all five V2 source files into Bronze with TZ normalization. | Bronze datasets reconcile against V1 within tolerance. |  |
| P2 | Silver + parity | Re-implement V1 logic on V2 inputs using DataFrame APIs. Reference-table for operator-ICAO patches. | Silver outputs match V1 to >99.5% on prioritization-relevant fields. |  |
| P3 | Ontology re-shape | TechRequestDossier interface; new object types from §5.2 + accepted candidates from §3; new Link & Struct Types; migrate UfoFsr.favorites to Link. | Ontology proposal merged; Workshop dashboards re-bound; actions remain green. |  |
| P4 | Functions V2 | Port prioritization, FSR edits, comments, escalations, reporting. Replace delimited strings with Struct types. | Function unit tests pass; @OntologyEditFunction edits roundtrip; ICAO rollups parity-matched. |  |
| P5 | Incrementality & scale | Switch Gold transforms to @incremental + APPEND; partition by aircraft_program / operator_code_icao; tune Spark. | Build cost ≤ 50% of V1; SLA on full-refresh and incremental hit budget. |  |
| P6 | Cutover & decommission | Dual-write window, dashboard cutover, V1 transform deprecation, V1 ontology fields archived. | V1 datasets quiesced; alerts on V2 monitors; runbook handed off. |  |

## 4.1 Sequencing — Confirm Dependencies

- P1 unblocks everything — confirm Bronze ingest is the first work item.

- P3 can run in parallel with P2 on an ontology branch, then merge once parity is signed off — confirm parallelism is acceptable.

- P4 depends on P3 — confirm Struct types must exist before functions are re-written.

- P5 depends on a stable P2 Silver/Gold split — confirm incrementality is the right Phase 5 scope, not Phase 6.

## 4.2 Cutover Envelope — Decisions Needed

☐  Dual-write window start date and duration.

☐  Workshop dashboard freeze window.

☐  V1 quiesce date (no further V1 writes).

☐  V1 archival date (V1 datasets read-only and eventually deleted).

☐  Communication plan for FSR community — when, how, and by whom.

# 5. Open Questions for the Review

## 5.1 Engineering

- Is Functions V2 already enabled in the target Foundry stack, or does it require an env upgrade?

- What is the acceptable build-cost target (% of V1 baseline) for Phase 5?

- Will the parity harness run on every PR (cost) or on a schedule (latency)?

- Are there any RIDs the team plans to retain post-cutover (e.g., for external Skywise consumers)?

- Should we adopt the @incremental decorator for Silver as well as Gold, or only Gold?

## 5.2 Product

- Should UfoIcao be replaced by UfoOperator outright, or kept alongside as the dashboard rollup table?

- Is the taxonomy (UfoTopic / UfoSubTopic) needed for FSR filtering and Priority configuration in V2.0, or can it wait?

- Are operational-interruption signals (UfoInterruption) part of the FSR dashboard scope, or are they consumed by a separate audience (e.g., Reliability)?

- Should the FSR Favorites cutover (string[] → Link Type) preserve historical favorites snapshots, or is a clean cut acceptable?

- Is there a regulatory requirement to keep V1 datasets readable for N years after cutover?

## 5.3 FSR Operations

- Acceptable Workshop downtime, if any, during the P6 cutover.

- Are there bespoke FSR-built widgets that bind directly to V1 property names? (drives the rename-alias decision)

- How do FSRs want to be notified of escalations under the new UfoEscalationEvent model (if accepted)?

# 6. Sign-off

Once all decisions are recorded and open questions have owners, capture sign-off here. Anything still unresolved becomes a Phase 0 follow-up tracked in the project tracker.

| Approver | Decision Summary | Signature / Date |
| --- | --- | --- |
| Solution Architecture |  |  |
| Data Engineering Lead |  |  |
| Software Engineering Lead |  |  |
| Product Manager |  |  |
| FSR Operations |  |  |

End of worksheet. Output of this review feeds: (a) the locked Goals & Scope statement, (b) the Phase 3 Ontology Design document, and (c) the Phase 0 follow-ups list.